**CWMP BOF Minutes**

**February 24, 2012**

Meeting was called to order at approximately 10:00am EST February 24, 2012.

**Attendees**

Laxman Bhah – Celstream

Nancy Chen – Oki Data

 Ira McDonald – Samsung/High North

Ranga Raji - Thinxtream

Anil Thakkar – Thinxtream

1. **Status:**
* **Translation of PWG Semantic Model to CWMP Data Model**
	+ Laxman has sent the updated documentation and presentation slides.
	+ Phase 1 of the translation work is complete
	+ Phase 2 considerations:
		- Thinxtream/Celstream to demonstrate the working CWMP proxy capabilities, implementing TR-069 stack and IPP to obtain some elements of PWG SM from printers/MFPs.
		- To demonstrate the CWMP proxy in April Face-to-Face meeting?
			* Thinxtream/Celstream will discuss internally for logistic support.
			* Possible to do a live demo with 2 printers in meeting room?
			* By default, Thinxtream/Celstream will prepare to demonstrate everything remotely.
			* Ideally to demonstrate with both local printers and remote printers.
		- Action Items:
			* Ira to send Thinxtream/Celstream the mapping of IPP to key elements of Semantic Model for the demo.
			* Ira to discuss with Mike Sweet on printers and network setup in the room for the demo at April meeting.
1. **Next Steps and Action Items:**
2. Action Items:
	* Ira to send Thinxtream/Celstream a list of mappings of IPP to key elements of Semantic Model for the demo.
	* Ira to discuss with Mike on printers and network setup in the room for the demo at April meeting.
* Thinxtream/Celstream to prepare a preliminary demo in March.
1. Next Teleconference: tentatively March 9, Friday, 10am EST.