Internet Printing Project

Conference Call - January 29, 1997

The meeting was called to order at 4:05 PM EST.

Attendees:

Mabry Dozier - QMS

Jeff Copeland - QMS

Lee Ferrell - Canon

Bob Herriott - Sun

Carl-Uno Manros - Xerox

Tom Hastings - Xerox

Roger Debry - IBM

Peter Zehler - Zerox

Randy Turner - Sharp

Jim Walker - Dazel

Don Wright - Lexmark

Agenda:

Feedback from WEBDAV meeting

No negative feedback on Charter as per Keith Moore

Netscape has expressed interest in joining us for the 2/6 meeting

MIME - discussion with one of the MIME experts at meeting

WEBDAV probably will not use MIME except HTTP MIME

We could do the same

The W3C enhancements to CSS for printing were discussed at the WEBDAV meeting.  They have no interest in using these.

Requirement and Scenarios

IPP should not contain things that are not in a scenario

We will indicate in the requirements/scenarios things that won’t be addressed in IPP

Reviewed the closed items in the IPP REQ Issues list

#17 - re-open, requirements document needs to identify notification means

#19 - flag in requirements document that HOLD/RELEASE is not in V1

Reviewed open issues

#11 - added to scenarios

#14 - closed - not in V1

#15 - closed - outside scope of IPP

#21 - add examples

#22 - need requirements statement and then passed to the Directory & Model groups

#28 - close, that was the intent of scenario 2.1

#31 - close - scenario modified

#33, 34, 35 - close - added to scenarios

#42 - close - clarified

#43 - close - scenario added

#44 - close - scenario added

#45 - close - e-mail removed, generic asynchronous response

#46, 47 - close - done

- New Issues and Scenarios documents will be posted 1/30/97

Model and Semantics

Bob Herriott and Tom Hastings will have a report at the 2/6 meeting

Bob reviewed several of the issues being addressed

A Model/Semantics issues list will be created to track issues

Directory

List of issues from Keith Carter

Some of the scenarios make the need to move on this more pressing

Need a WHIP for now, Isaacson won’t be available until Models is done.

Protocol

Roger will be updating Protocol White Paper by 1/30/97

IPP Meeting Agenda

Microsoft Presentation

Wind up Scenario discussion

Model/Semantics

Protocol

Other sub-groups

Modeling Sub-group meeting on Wednesday PM at Sun

An e-mail was distributed today announcing that the IETF has chartered the Internet FAX working group.

The meeting adjourned at 6:10 PM