Charter Proposal For

### XHTML-Print

# Abstract

This project will specify a simple XHTML-based data stream suitable for printing in addition to display.  It is expected to be largely based on the W3C’s XHTML Basic with the addition of cascading style sheets (CSS).  Its targeted usage will be for printing in environments where it is not feasible or desirable to load a printer-specific driver, and where some variability in the formatting of the printed output is acceptable.

XHTML-Print will be designed to be appropriate for low-cost printers that may not have a full-page buffer and that generally print from top-to-bottom, left-to-right with the paper in a portrait orientation.  For other printers (i.e. those that print in another direction or orientation) a full-page buffer may be required.

XHTML-Print is not appropriate when strict layout consistency and repeatability across printers are required.  The design goal of XHTML-Print is to provide a relatively simple, broadly supportable page description format where content preservation and reproduction are the goal, i.e. “Content is King.”  Traditional printer page description formats such as PostScript or PCL are more suitable when strict layout control is required.

This project will also create a set of conformance criteria for XHTML-Print.

This project will also define an extension set (or sets) that provide stronger layout control for the printing of mixed text and images, tables, and image collections.

This project is picking up in “mid stream” work in process by several other groups.  As such it will operate on a “fast track” schedule.

# Milestones

## Charter Stage

| Charter Proposal | February 2002 |
| --- | --- |
| Requirements Statement | None |
| Charter Formal Approval | April 2002 |
| Requirements Formal Approval | None |

## Specification Stage

| Proposed Draft Standard Last Call | Q2 2002 |
| --- | --- |
| Draft Standard Formal Approval | Q2 2002 |
| Interoperability Event | TBD |
| Proposed Standard Last Call | Q3 2002 |
| Published Standard | Q4 2002 |

# Related Documents

Requirements Document: None

# Officers

Chair:

Don Wright

Lexmark

don@lexmark.com

Secretary:

Melinda Grant

Hewlett-Packard

melinda_grant@hp.com

Major Contributors/Editors:

- Don Wright (Lexmark)

- Melinda Grant (HP)

- Peter Zehler (Xerox)

- Jun Fujisawa (Canon)

# Mailing Lists

General Discussion: xp@pwg.org

To Subscribe: majordomo@pwg.org

- Send mail with the following in the body of the message:

subscribe xp

Archive: ftp://ftp.pwg.org/pub/pwg/xhtml-print

Web page: http://www.xhtml-print.org